## Slide 1: GeorgiaFIRST Financials Roadmap
David Nisbet
September 17, 2014
3:20pm – 4:10pm

## Slide 2: Agenda
Introduction
9.2 Application Upgrade Schedule
Goals and Objectives of 9.2 Upgrade
Institutional Involvement
Institutional Consolidation
Update on Current 8.9 Production
Current Challenges and Pain points
Looking into the future

## Slide 3: Upgrade Schedule
May 2014 July 2014 September 2014 November 2014 January 2015 March 2015
User Acceptance
Testing
Final
Go Live
Scope Definition
Detail Project Plan
Complete
System Testing
Functional
Specifications
Creation
Complete
Unit Testing
Institutional
Retrofits
Complete
Application
Configuration
Project
Planning
Fit Gap
Sessions
CAO/BIC/BPC
Approval
Development
Retrofits
10/31/2014
Fit Gap Preparation
Complete
Training

## Slide 4: Goals and Objectives
Reduce modifications
Reduce complexity
Increase standardization
Improve Expense module functionality
Increase automation of current manual processes

## Slide 5: Goals and Objectives
PeopleSoft Module | 8.9 Modification Total | 9.2 Modification Total | Percent Decrease
Accounts Payable | 53 | 19 | 64%
Asset management | 10 | 1 | 90%
ePro/GFM | 34 | 17 | 50%
Expenses | 34 | 15 | 56%
General ledger | 32 | 19 | 41%
Purchasing | 24 | 5 | 79%
Total | 187 | 76 | 60%
Modification Comparison 8.9 vs 9.2

## Slide 6: Institutional Involvement
Institutional Coordinator Responsibilities
  Key Contact for your institution
  Participate in scheduled project status meetings
  Disseminate information from project team
  Provide feedback
  Identify appropriate staff for UAT & Go-live
  Assist with coordination and scheduling training

## Slide 7: Institutional Involvement
Technical Representative Responsibilities
  Central contact for all technical communications
  Banner Integration:
    UAT (firewall changes, dblinks, etc.)
    Go-live cutover
  User workstation setup and issues
  PSQST access and institutional development

## Slide 8: Institutional Involvement
Institutional Retrofits
Preproduction Clean-up
Security Setup
Training
UAT
Production Cutover and Validation

## Slide 9: Future Upgrade Communications & Documentation
Scheduled WebEx sessions
GeorgiaFIRST Financials website
UPK Business Process documentation and Job Aids
Targeted emails to Institutional Coordinator and Technical Representative
Notes: David/Donna

## Slide 10: Institutional Consolidation
May 2014 July 2014 October 2014 January 2015 April 2015 July 2015
Begin Budget
Prep
Project Kickoff
Meeting with USG
team
Convert open POs
Transition to SHARE
Accounts and Vendors
Final merger
and conversion
of beginning
balances
Complete
Department
numbering
Final testing of
Conversion routines
and integration
points
Compare
configuration
and reconcile
differences
Complete
Security and
Workflow plan
Test any
configuration
changes and
Budget Prep
Extracts
Complete
Conversion plan
for all key data
elements
(projects, assets, open
Items, beg balances)
Create
project
work plan
and schedule
Review
Configuration
Options
Complete
Integration and
Interface
Design
Develop
payroll interfaces
We are here

## Slide 11: Current 8.9 Production
Development Freeze
Resource Contention
Clean up now

## Slide 12: Current 8.9 Production Tickets
Chart: 
| 2010 | 2011 | 2012 | 2013
 | 3507 | 4200 | 3455 | 3326

## Slide 13: Current 8.9 Production Tickets by Focus Area
Chart: 
| Security | AP | GL | PO | Technical | EXP | AM | GFM
 | 456 | 361 | 347 | 269 | 208 | 185 | 161 | 134

## Slide 14: Current Challenges and Pain Points

## Slide 15: Looking Into The Future
Three to Five Year Roadmap Priorities | Priority Order
Training (Application & GASB) | 20
BCR automation and AFR Prep | 18
Imaging | 15
Grants Solution | 14
Budget Amendment with Position tracking/budgeting | 8
Budgeting & Planning Solution | 8
Contracts (Revenue & Expenses) | 5
Vendor Registration (automation of) | 4
Historical PO Reporting (Surplus) | 4
AR & Billing (non-student) | 4
9.2 Functionality (Pivot Grids, Workcenters, Connected Queries) | 3
Workflow for electronic forms (payment requests, etc.) | 3
Business Unit Specific Configuration | 1
Electronic Student Notification | 1
Vendor Payment Remittance | 1
SciQuest Site Licenses (more contracts available) | 0

## Slide 16: Looking Into The Future
Priority took place at the CAO meeting
- Mobile Strategy
- Budget Prep
- Training
- Report Automation (AFR/BCR)
- Imaging
- Grants

## Slide 17: Summary of 9.2 Related Sessions
Day and Time | Session Title | Room
Wednesday, 3:20pm | GeorgiaFIRST Financials Update and Roadmap | Oglethorpe E
Thursday, 9:40am | PeopleSoft 9.2 ePro and Purchasing: Not So New But Improved | Oglethorpe F/G
Thursday, 1:00pm | Accounts Payable 9.2: How It Will Be Different | Oglethorpe F/G
Thursday, 2:00pm | What to Expect in PeopleSoft Expenses 9.2 | Oglethorpe E
Thursday, 3:10pm | The Slightly Re-Engineered PeopleSoft 9.2 Security | Oglethorpe E
Thursday, 3:10pm | How to Better Manage Your Assets in PeopleSoft 9.2 | Oglethorpe F/G
Thursday, 4:10pm | Getting Ready for PeopleSoft 9.2 General Ledger | Oglethorpe E
Thursday, 5:10pm | In PeopleSoft 9.2, Workflow is Overflowing! | Oglethorpe E
Friday, 9:30am | PeopleSoft Query | Oglethorpe E
Notes: Donna

## Slide 18: Questions?

## Slide 19
University System of Georgia
Information Technology Services